| Project Team |  |  |
| --- | --- | --- |
| Rozalina Miladinova 3285588 Aleksandar Georgiev 3229742 Nidhi Sharma 3233006 Nguyen Bao Quoc 3477347 Sander Van Bemmel 3261107 Fares Alsalama 3396029 |  |  |

Process Report ALS

Contents

Introduction	2

Weekly division of the tasks	2

## Introduction

This document contains information about the division of the completed tasks during the project, as well as the time spent from each of the group members.

### Weekly division of the tasks

| Task |  | Start Date | Due date |  | Members | Time spent |  | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ###### Week1(05.09.2019-09.09.2019) |  |  |  |  |  |  |  |  |
| Startup / Form groups |  | 05.09.2019 | 07.09.2019 |  | The whole team | 2 hours |  | Completed |
| Come up with a proposal for an application |  | 05.09.2019 | 07.09.2019 |  | The whole team | 3 hours |  | Completed |
| Research the to-be implemented algorithm/application |  | 05.09.2019 | 07.09.2019 |  | Aleksandar Georgiev, Nguyen Bao Quoc | 14 hours |  | Completed |
| Create draft of project plan |  | 05.09.2019 | 07.09.2019 |  | Rozalina Miladinova | 3 hours |  | Completed |
| Send deliverables |  | 07.09.2019 | 09.09.2019 |  | Rozailna Miladinova | 15 minutes |  | Completed |
| ###### Week2(09.09.2019-16.09.2019) |  |  |  |  |  |  |  |  |
| Research the to-be implemented algorithm/application |  | 09.09.2019 | 15.09.2019 |  | The whole team | 2 hours |  | Completed |
| Update Project Plan (Add Project Phasing) |  | 10.09.2019 | 15.09.2019 |  | Nidhi Sharma, Rozalina Miladinova | 8 hours |  | Completed |
| Create Concept version of URS |  | 10.09.2019 | 15.09.2019 |  | Aleksandar Georgiev, Nguyen Bao Quoc, Sander Van Bemmel, Fares Alsalama | 8 hours |  | Completed |
| Create Minutes and Agenda |  | 10.09.2019 | 15.09.2019 |  | Nidhi Sharma | 3 hours |  | Completed |
| Send deliverables and plan a meeting |  | 15.09.2019 | 16.09.2019 |  | Sander Van Bemmel | 15 minutes |  | Completed |
| ###### Week3(16.09.2019-23.09.2019) |  |  |  |  |  |  |  |  |
| Write a proposal for the simulation |  | 18.09.2019 | 22.09.2019 |  | The whole team | 2 hours |  | Completed |
| Write a concept version Plan for iteration1 |  | 18.09.2019 | 22.09.2019 |  | The whole team | 5 hours |  | Completed |
| Update Project Plan (Add Overview before the Phasing) |  | 17.09.2019 | 22.09.2019 |  | Rozalina Miladinova | 2 hours |  | Completed |
| Update URS |  | 17.09.2019 | 22.09.2019 |  | Aleksandar Georgiev, Nguyen Bao Quoc, Sander Van Bemmel, Fares Alsalama | 5 hours |  | Completed |
| Create Minutes and Agenda |  | 20.09.2019 | 22.09.2019 |  | Nidhi Sharma | 30 minutes |  | Completed |
| Send deliverables and plan a meeting |  | 22.09.2019 | 23.09.2019 |  | Sander Van Bemmel | 15 minutes |  | Completed |
| ###### Week4(23.09.2019-30.09.2019) |  |  |  |  |  |  |  |  |
| Update Project Plan (Correct timing, Correct documents names) |  | 23.09.2019 | 29.09.2019 |  | Rozalina Miladinova | 30 minutes |  | Completed |
| Update URS (Change #4 name to “Resume solution”, improve chronology) |  | 26.09.2019 | 27.09.2019 |  | Aleksandar Georgiev | 4 hours |  | Completed |
| Update Proposal (Add references) |  | 26.09.2019 | 29.09.2019 |  | Nguyen Bao Quoc | 30 minutes |  | Completed |
| Create a work division document |  | 25.09.2019 | 29.09.2019 |  | Rozalina Miladinova | 3 hours |  | Completed |
| Work on Class diagram |  | 26.09.2019 | 29.09.2019 |  | Aleksandar Georgiev, Nguyen Bao Quoc | 4 hours |  | Completed |
| Work on Sequence diagram |  | 26.09.2019 | 29.09.2019 |  | The whole team | 3 hours |  | Completed |
| Create Minutes and Agenda |  | 26.09.2019 | 29.09.2019 |  | Nidhi Sharma | 30 minutes |  | Completed |
| Send deliverables and plan a meeting |  | 29.09.2019 | 30.09.2019 |  | Sander Van Bemmel | 15 minutes |  | Completed |
| ###### Week5(30.09.2019-07.10.2019) |  |  |  |  |  |  |  |  |
| Update iteration1(add phasing) | ###### 03.10.2019 |  |  | ###### 06.10.2019 | ###### Rozalina Miladinova |  | ###### 40 minutes | ###### Completed |
| ###### Update URS (remove resume) | ###### 03.10.2019 |  |  | ###### 06.10.2019 | Aleksandar Georgiev |  | ###### 15 minutes | ###### Completed |
| Update Process Report | ###### 03.10.2019 |  |  | ###### 06.10.2019 | ###### Rozalina Miladinova |  | ###### 15 minutes | ###### Completed |
| ###### Work on Class Diagram | ###### 03.10.2019 |  |  | ###### 06.10.2019 | Aleksandar Georgiev, ###### Nguyen Bao Quoc |  | ###### 4 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 03.10.2019 |  |  | ###### 06.10.2019 | ###### Nidhi Sharma, Sander van Bemmel |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 03.10.2019 |  |  | ###### 07.10.2019 | ###### Sander van Bemmel |  | ###### 10 minutes | ###### Completed |
| ###### Week6(07.10.2019-14.10.2019) |  |  |  |  |  |  |  |  |
| ###### Create concept version of plan for iteration2 | ###### 10.10.2019 |  |  | ###### 13.10.2019 | ###### Nidhi Sharma, Nguyen Bao Quoc, Rozalina Miladinova, Aleksandar Georgiev |  | ###### 2 hours | ###### Completed |
| ###### Update Process Report | ###### 10.10.2019 |  |  | ###### 13.10.2019 | ###### Rozalina Miladinova |  | ###### 15 minutes | ###### Completed |
| ###### Update URS | ###### 10.10.2019 |  |  | ###### 13.10.2019 | Nidhi Sharma, Aleksandar Georgiev, Nguyen Bao Quoc, ###### Rozalina Miladinova |  | ###### 30 minutes | ###### Completed |
| ###### Start work on proof of concept (GUI) | ###### 10.10.2019 |  |  | ###### 13.10.2019 | ###### The whole team |  | ###### 2 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 10.10.2019 |  |  | ###### 13.10.2019 | ###### Nidhi Sharma |  | ###### 10 minutes | ###### Completed |
| ###### Week7(21.10.2019-28.10.2019) |  |  |  |  |  |  |  |  |
| ###### Work on Statistic Calculator | ###### 21.10.2019 |  |  | ###### 27.10.2019 | ###### Fares Alsalama, Sander van Bemmel, Aleksandar Georgiev |  | ###### 3 hours | ###### Completed |
| ###### Work on Statistic Data | ###### 21.10.2019 |  |  | ###### 27.10.2019 | ###### Fares Alsalama, Sander van Bemmel, Aleksandar Georgiev |  | ###### 3 hours | ###### Completed |
| ###### Work on Charts | ###### 21.10.2019 |  |  | ###### 27.10.2019 | ###### Rozalina Miladinova, Nidhi Sharma |  | ###### 1 hour | ###### Completed |
| ###### Week8(28.10.2019-04.11.2019) |  |  |  |  |  |  |  |  |
| ###### Exams |  |  |  |  |  |  |  |  |
| ###### Week9(04.11.2019-11.11.2019) |  |  |  |  |  |  |  |  |
| ###### Exams |  |  |  |  |  |  |  |  |
| ###### Week10(11.11.2019-18.11.2019) |  |  |  |  |  |  |  |  |
| ###### Create the Grid | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Nidhi Sharma |  | ###### 1 hour | ###### Completed |
| ###### Image Collecting and editing | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Nidhi Sharma and Rozalina Miladinova |  | ###### 2 hours | ###### Completed |
| ###### Presentation preparation | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Rozalina Miladinova and Aleksandar Georgiev |  | ###### 1 hour | ###### Completed |
| ###### Back end | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 4 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 17.19.2019 |  |  | ###### 18.11.2019 | ###### Sander Van Bemmel |  | ###### 10 minutes | ###### Completed |
| ###### Week11(18.11.2019-25.11.2019) |  |  |  |  |  |  |  |  |
| ###### Create the Grid | ###### 18.11.2019 |  |  | ###### 24.11.2019 | ###### Nidhi Sharma |  | ###### 1 hour | ###### Completed |
| ###### Image Collecting and editing | ###### 18.11.2019 |  |  | ###### 24.11.2019 | ###### Nidhi Sharma and Rozalina Miladinova |  | ###### 2 hours | ###### Completed |
| ###### Presentation preparation | ###### 18.11.2019 |  |  | ###### 24.11.2019 | ###### Rozalina Miladinova and Aleksandar Georgiev |  | ###### 1 hour | ###### Completed |
| ###### Back end | ###### 11.11.2019 |  |  | ###### 17.11.2019 | ###### Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 4 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 18.11.2019 |  |  | ###### 24.11.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 24.19.2019 |  |  | ###### 25.11.2019 | ###### Sander Van Bemmel |  | ###### 10 minutes | ###### Completed |
| ###### Week12(25.11.2019-02.12.2019) |  |  |  |  |  |  |  |  |
| ###### Create the Models | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Rozalina Miladinova, Nidhi Sharma |  | ###### 2 hours | ###### Complete |
| ###### Come up with different improved GUIs | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Fares Alsalama |  | ###### 3 hours | ###### Complete |
| ###### Back End | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 4 hours | ###### Complete |
| ###### Work on Sequence and Class diagrams | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Aleksandar Georgiev |  | ###### 1 hour | ###### Complete |
| ###### Front end – back end connection | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 4 hours | ###### Complete |
| ###### Create Minutes and Agenda | ###### 25.11.2019 |  |  | ###### 01.12.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Complete |
| ###### Send deliverables and plan a meeting | ###### 01.12.2019 |  |  | ###### 02.12.2019 | ###### Sander van Bemmel |  | ###### 10 minutes | ###### Complete |
| ###### Week13(02.12.2019-09.12.2019) |  |  |  |  |  |  |  |  |
| ###### Write the plan for iteration 3 | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Rozalina Miladinova |  | ###### 30 minutes | ###### Complete |
| ###### Work on Sequence diagram | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Aleksandar Georgiev |  | ###### 2 hours | ###### Complete |
| ###### Structure the Design Document | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Nidhi Sharma |  | ###### 3 hours | ###### Complete |
| ###### Node creation and connection between front end and back end | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Aleksandar Georgiev |  | ###### 4 hours | ###### Complete |
| ###### Update URS document | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Aleksandar Georgiev, Nidhi Sharma, Rozalina Miladinova2 |  | ###### 2 hours | ###### Completed |
| ###### Work on the drawing part of the application | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Nguyen Bao Quoc |  | ###### 3 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 02.12.2019 |  |  | ###### 08.12.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 08.12.2019 |  |  | ###### 09.12.2019 | ###### Nidhi Sharma |  | ###### 10 minutes | ###### Completed |
| ###### Week14(09.12.2019-16.12.2019) |  |  |  |  |  |  |  |  |
| ###### Unit tests | ###### 09.12.2019 |  |  | ###### 15.12.2019 | ###### Fares Alsalama, Sander van Bemmel |  | ###### 3 hours | ###### Completed |
| ###### Node creation and connection between front end and back end | ###### 09.12.2019 |  |  | ###### 15.12.2019 | ###### Aleksandar Georgiev |  | ###### 4 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 09.12.2019 |  |  | ###### 15.12.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 15.12.2019 |  |  | ###### 16.12.2019 | ###### Sander van Bemmel |  | ###### 10 minutes | ###### Completed |
| ###### Week15(16.12.2019-21.12.2019) |  |  |  |  |  |  |  |  |
| ###### Unit tests | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Fares Alsalama, Sander van Bemmel |  | ###### 3 hours | ###### Completed |
| ###### Structure the Design document | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Nidhi Sharma |  | ###### 1 hour | ###### Completed |
| ###### UI flight information functionality | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Aleksandar Georgiev |  | ###### 2 hours | ###### Completed |
| ###### Fixing bugs | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Aleksandar Georgiev |  | ###### 1 hours | ###### Completed |
| ###### Implementing flight assignment to check-in and drop –off automated | ###### 16.12.2019 |  |  | ###### 16.12.2019 | ###### Aleksandar Georgiev |  | ###### 3 hours | ###### Completed |
| ###### Drawing validations | ###### 16.12.2019 |  |  | ###### 16.12.2019 | ###### Nguyen Bao Quoc |  | ###### 1 hour | ###### Completed |
| ###### Create Minutes and Agenda | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Nidhi Sharma |  | ###### 15 minutes | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 20.12.2019 |  |  | ###### 21.12.2019 | ###### Sander van Bemmel |  | ###### 10 minutes | ###### Completed |
| ###### Week16(06.01.2020-12.01.12.2020) |  |  |  |  |  |  |  |  |
| ###### Final version of Design document | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Nidhi Sharma |  | 10 minutes | ###### Completed |
| ###### Final version UI | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Nidhi Sharma |  | 1 hour | ###### Completed |
| ###### Final updates on unit tests | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Fares Alsalama, Sander van Bemmel |  | 2 hours | ###### Completed |
| ###### Statistics – implementing Import and Export features | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Aleksandar Georgiev |  | 2 hours | ###### Completed |
| ###### Drop off and conveyor settings | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Rozalina Miladinova |  | 2 hours | ###### Completed |
| ###### Implementing map importation and exportation | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Nguyen Bao Quoc |  | 1 hour | ###### Completed |
| ###### Fix drawing validations | ###### 06.01.2020 |  |  | ###### 11.02.2020 | ###### Nguyen Bao Quoc |  | 3 hours | ###### Completed |
| ###### Create Minutes and Agenda | ###### 16.12.2019 |  |  | ###### 20.12.2019 | ###### Nidhi Sharma |  | 2 hours | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 20.12.2019 |  |  | ###### 21.12.2019 | ###### Sander van Bemmel |  | 15 minutes | ###### Completed |
| ###### Week17(13.01.2020-20.01.12.2020) |  |  |  |  |  |  |  |  |
| ###### Create a power point presentation | ###### 13.01.2020 |  |  | ###### 19.01.2020 | ###### Rozalina Miladinova |  | ###### 1 hour | ###### Completed |
| ###### Presenting | ###### 13.01.2020 |  |  | ###### 19.01.2020 | ###### Rozalina Miladinova, Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 15 minutes | ###### Completed |
| ###### Documents Final Edit | ###### 13.01.2020 |  |  | ###### 19.01.2020 | ###### Nidhi Sharma |  | ###### 1 hour | ###### Completed |
| ###### Code Final Edit | ###### 13.01.2020 |  |  | ###### 19.01.2020 | ###### Aleksandar Georgiev, Nguyen Bao Quoc |  | ###### 1 hour | ###### Completed |
| ###### Test document Final Edit | ###### 13.01.2020 |  |  | ###### 19.01.2020 | ###### Sander van Bemmel |  | ###### 30 minutes | ###### Completed |
| ###### Create Minutes and Agenda | ###### 19.01.2019 |  |  | ###### 20.01.2019 | ###### Nidhi Sharma |  | 2 hours | ###### Completed |
| ###### Send deliverables and plan a meeting | ###### 20.01.2019 |  |  | ###### 21.01.2019 | ###### Sander van Bemmel |  | 15 minutes | ###### Completed |